B Y   A M E T E C S

SR-06

Licence Change Flows — Session Report

Upgrades, Downgrade-at-Renewal, Perpetual Upgrades & Self-Service .lic · 12 August 2026 (night)

━━━━━━━━

Version 1.0

12 August 2026

Prepared for: Ejaz Hussain, MD

AMETECS INDIA PRIVATE LIMITED · HYDERABAD

Contents

01   Executive Summary

02   What Ejaz Reported vs. What The Code Actually Had

03   The Policies (Decisions D1–D4)

04   What Was Built — Admin Billed Upgrade

05   What Was Built — Downgrade-at-Renewal

06   What Was Built — Perpetual Upgrade

07   What Was Built — Self-Service .lic Re-Download

08   Files Changed (Central face8e7)

09   Automated Test Coverage

10   What YOU Need To Do Now — Exact Instructions

11   Deferred — Agreed Follow-Ups

12   Risks & Notes

## 1. Executive Summary

Ejaz reported that the commercial lifecycle of a licence after purchase was incomplete: "tenant upgrade and degrade or increase seats — how, and how to bill that — not found in Central nor in product, nor in the client login… and how to re-issue an updated .lic." The investigation confirmed a partial truth: one flow existed but was hidden, and three were genuinely missing. This session closed all of them in one Central commit:

| Repo | Commit | Content |
| --- | --- | --- |
| Central (smartept-central) | face8e7 | Licence change flows — 9 files, +524 lines: admin billed upgrade, downgrade-at-renewal, perpetual upgrade, self-service .lic |

The four policies locked with Ejaz before building (formal decisions, in-session): perpetual licences are upgrades only — never reduced, never refunded ("once purchased"); a perpetual upgrade is priced as the difference of interpolated lifetime prices (the 11-Aug progressive engine) with AMC re-basing automatically; cloud seat reductions happen only at renewal, schedulable by both the client and the admin, never below devices in use; and all of it was built together in this session.

Status: committed locally, not yet migrated, tested or deployed — Ejaz's exact steps are in Section 10. Every flow is locally checkable in Laragon first.

## 2. What Ejaz Reported vs. What The Code Actually Had

The survey (before any code was written) found:

| Capability | Status before this session |
| --- | --- |
| Cloud subscription: add seats mid-period | EXISTED but hidden — built 6-Aug ("Phase 5"): a client-portal card visible only when the licence is subscription + active + days remaining. Trial, expired and perpetual clients saw nothing, and there was no admin-side equivalent |
| Admin raises a billed upgrade for a client | MISSING — the admin could only silently edit the device limit (no order, no GST invoice, no paper trail) |
| Downgrade / reduce seats | MISSING entirely — the code said "reductions apply at renewal" but renewal always billed the current size; no field, no UI, no mechanism anywhere |
| Perpetual (lifetime) licence: change after purchase | HARD-BLOCKED — createUpgradeOrder threw "Only an active Cloud subscription can be upgraded"; no pricing rule, no order type |
| Re-issue an updated .lic | ADMIN-ONLY — Central admin's "Licence file" button re-signs with the remembered fingerprint (built 6-Aug), but it was disconnected from billing and the client could not self-download |

So the honest answer to "why didn't I find it": the one existing flow lived only behind a conditional card in the client portal, and everything else did not exist.

## 3. The Policies (Decisions D1–D4)

| # | Decision | Ejaz's ruling |
| --- | --- | --- |
| D1 | Perpetual licences after purchase | Upgrades only. No downgrade, no refund, ever. ("once purchased") |
| D2 | Perpetual upgrade price | Difference of interpolated lifetime prices: price(new users) − price(current users) from the progressive-pricing engine approved 11-Aug, +GST. AMC re-bases automatically — the next AMC bill is 18% of the prevailing price at the licence's user count at that time |
| D3 | Cloud downgrades | At renewal only, scheduled by client self-service or admin; never below devices currently in use; mid-period reductions stay impossible (the current period is already paid) |
| D4 | Build scope | All three phases in this session |

Also ruled in-session: plan changes are meaningless until a second plan exists (SmartEPT currently has one all-features plan) — build the switch flow when a second plan/tier is introduced; storage top-up self-service is agreed as the next piece (engine exists; portal buy button missing); pause subscription waits for a policy decision (see Section 11).

## 4. What Was Built — Admin Billed Upgrade

New endpoint POST admin/api/licences/{id}/upgrade-order (super + sales) and an "Upgrade…" button on every active licence row in Central → Licences. It uses the same pricing engines the client portal uses, so an admin-raised upgrade carries the full order + GST paper trail instead of a silent limit edit:

- Cloud subscription → pro-rata: (new × rate_new − old × rate_old) × remaining months, expiry unchanged, renewals bill the new size.

- Perpetual → one-time lifetime price difference (Section 6).

The modal explains which rule applies, prices the order, and hands back the order number, total (incl. GST) and a copy-able pay link; a client NEFT/UPI payment is recorded from Billing as usual. Seats rise the moment the order is paid — through the same provisionIfNeeded golden path as every other payment. The action is audit-logged (licence.upgrade_order) and appears in the licence History timeline.

## 5. What Was Built — Downgrade-at-Renewal

A new nullable column licences.renewal_device_limit (migration 2026_08_12_000500) holds the scheduled reduction. Three surfaces set it:

- Client portal → Buy & Renew → "Reduce users at next renewal" card: schedule or cancel; input is bounded to at least the devices currently in use and below the current limit. Audited as client.schedule_reduction.

- Admin → Edit licence → "Reduce to (at next renewal)" field (blank clears), with the same not-below-active-devices guard.

- Both show the pending state: the admin licence row shows "↓ N at renewal"; the portal licence card shows "reduces to N at renewal".

Mechanics: createRenewalOrder bills renewal_device_limit ?: device_limit, notes the reduction in the order description, and carries apply_device_limit in the order meta. On payment, provisioning renews the licence, applies the reduced limit, and clears the schedule — a consumed or abandoned schedule can never haunt a later renewal. The legacy grandfather price-cap logic is unaffected.

## 6. What Was Built — Perpetual Upgrade

BillingService::createPerpetualUpgradeOrder(licence, newLimit):

- Guards: perpetual + active only; newLimit must exceed the current limit ("a lifetime licence never reduces once purchased"); both the current and the new count must be automatically priceable — a count above the last priced milestone, or a legacy count the bands can't price, gets a clear "custom quotation — WhatsApp us" error instead of a wrong number. Never ₹0.

- Price: calculateLifetimeLicencePrice(plan, new)['price'] − calculateLifetimeLicencePrice(plan, current)['price'] — the same interpolated engine as /buy, the portal calculator and the landing widget, so every surface quotes the same rupee. Worked example on Ejaz's bands (15 → ₹15,000 · 30 → ₹25,000): upgrading 15 → 30 users = ₹10,000 + ₹1,800 GST = ₹11,800.

- The order uses line type upgrade (same GST invoice series), currency conversion for USD tenants, and the standard pay/quote machinery. On payment the existing provisioning branch raises device_limit immediately.

- AMC re-base is automatic by design: amcQuote prices AMC from the licence's user count at billing time, so the next AMC cycle simply bills 18% of the new interpolated price — nothing to remember.

Client-side, the portal's upgrade endpoint now branches by kind, and perpetual tenants get their own card: "Add users to your lifetime licence" with the once-purchased-never-reduced note.

## 7. What Was Built — Self-Service .lic Re-Download

New endpoint POST client/api/licences/{id}/license-file and a "Download licence file (.lic)" button on the portal Licences page (client-hosted, active licences). It re-signs a fresh licence file — carrying the current entitlements, so it's the natural last step after a perpetual upgrade — with one deliberate security property:

It only ever signs with the fingerprint Central already has stored. A client can re-download for their known machine any time, but can never point the licence at a new machine — machine moves remain the admin's investigated "Shift machine" action (the 6-Aug control that checks recent check-ins stays intact). A licence with no stored fingerprint gets a clear message (validate online once, or WhatsApp the fingerprint). Downloads are audit-logged (licence.file_issued, by client:<email>) and appear in the licence History.

The full perpetual-upgrade journey is now: portal → Add users → pay the difference → seats rise at Central instantly → Licences → Download .lic → import on the server's Licence screen. Zero manual steps at Ametecs.

## 8. Files Changed (Central face8e7)

| File | Change |
| --- | --- |
| database/migrations/2026_08_12_000500_… | NEW — licences.renewal_device_limit (nullable unsigned int; no ENUMs) |
| app/Models/Licence.php | renewal_device_limit fillable |
| app/Services/BillingService.php | Renewal bills scheduled reduction + apply_device_limit meta; provisioning applies + clears the schedule; NEW createPerpetualUpgradeOrder |
| app/Http/Controllers/Admin/LicenceApiController.php | NEW upgradeOrder (billed, kind-aware); update() accepts/guards renewal_device_limit |
| app/Http/Controllers/Client/PortalApiController.php | upgrade branches by kind; NEW scheduleReduction; NEW licenseFile (stored-fingerprint only); payloads expose renewal_device_limit, has_fingerprint, devices_active |
| routes/web.php | 3 new routes (2 client, 1 admin) |
| resources/views/admin/console.blade.php | "Upgrade…" button + modal; "↓ N at renewal" badge; Edit-licence reduction field |
| resources/views/client/portal.blade.php | Perpetual upgrade card; reduce-at-renewal card; why-can't-I-upgrade note; .lic download button + JS |
| tests/Feature/LicenceChangeFlowsTest.php | NEW — 5 tests (Section 9) |

Verified in-session: php -l clean on every PHP file; node --check clean on both consoles' inline JS (one real bug caught and fixed: an over-escaped quote in the portal template). Not run: migration + test suites — no PHP available through the device bridge; that is Ejaz's Step 1.

## 9. Automated Test Coverage

tests/Feature/LicenceChangeFlowsTest.php — five tests on Ejaz's example band configuration:

- Interpolated difference maths: 15 → 30 users prices at exactly ₹10,000 subtotal + ₹1,800 GST, and paying the order through markPaid (the golden path) raises the limit to 30.

- Reduction rejected on perpetual (once purchased, never reduced).

- Above-priced-bands rejected → custom-quote error, never a wrong price.

- Scheduled reduction end-to-end: renewal order billed at 25 (not 40), description carries the reduction note, payment applies 25 and clears the schedule.

- Plain renewal regression: no schedule → identical behaviour to before.

Manual coverage: SR-07 (Excel tracker + PDF), 39 cases across 8 areas (21 gating P1s), each with local-Laragon-runnable steps.

## 10. What YOU Need To Do Now — Exact Instructions

Step 1 — Local verify (Laragon, C:\laragon\www\smartept-central):

php artisan migrate

php artisan test --filter=LicenceChangeFlowsTest

php artisan test --filter=PerpetualProgressivePricingTest

Then Laragon Stop All → Start All (OPcache).

Step 2 — Local click-through (the ordered list is also in SR-07 as executable cases): admin Upgrade… on a subscription licence → record payment → limit rises; same on a perpetual licence → 15→30 must show ₹11,800 total; Edit licence reduction field → "↓ N at renewal" badge; portal cards (perpetual upgrade / reduce-at-renewal / why-not note); portal .lic download with and without a stored fingerprint; full downgrade journey: schedule → renew → record payment → limit drops + schedule clears.

Step 3 — Push Central face8e7 (sits on top of 76ddf09 from earlier tonight).

Step 4 — Live deploy (Central on the VPS):

git pull

php artisan migrate --force

php artisan view:clear && php artisan config:clear

Step 5 — Live smoke: admin Upgrade… prices correctly against the LIVE bands; Khan's portal shows the new cards; a .lic re-download works for a bound client-hosted licence. Then execute SR-07; any P1 fail comes to me immediately.

Reminder — earlier tonight's work is a separate deploy: the per-tenant licensing build (Product 1fcb7f7 + Central 76ddf09, documented in SR-04/SR-05) still needs its own local test + migrate + deploy on the product repo. Central deploys once and covers both 76ddf09 and face8e7.

## 11. Deferred — Agreed Follow-Ups

- Storage top-up self-service (next session): the pricing engine (storage slabs, monthly rate) and the admin record-storage action exist; what's missing is the client-portal buy button + order line type. Agreed to build next so tonight's commit stays reviewable.

- Pause subscription: needs Ejaz's policy first — during a pause, do agents stop? is data retained and for how long? does the expiry date freeze? any credit? I will draft the policy options as a short decision note before writing code.

- Plan changes: build when a second plan/tier exists.

- Noted while surveying (not changed): AMC renewal has no client-side billed path (the portal says "through our team"), and the admin "Renew AMC" action extends the date without an order. Worth a billed-AMC flow when convenient.

## 12. Risks & Notes

- The perpetual upgrade prices from the admin-saved bands at upgrade time — if band prices have risen since the client's original purchase, the difference reflects today's curve (that is the agreed rule: "prevailing price"). Grandfathered/legacy counts the bands cannot price fall back to the custom-quote error by design.

- Reductions never go below devices in use — a client must free seats first; the error message says exactly that.

- The .lic endpoint never accepts a client-supplied fingerprint; misuse-by-migration stays impossible without the admin Shift-machine action.

- Renewal orders created before this deploy carry no apply_device_limit meta — they renew at the size they were billed at, exactly as before; schedules only affect renewal orders raised after deploy.

Prepared by Claude (Cowork) for Ametecs Pvt Ltd — internal engineering report. SmartEPT Central remains the single commercial source of truth.